## Slide 1: Rangitāiki – Tarawera River Scheme Liaison Group Meeting – 8 March 2017 Comments ex Mike Caldwell

## Slide 2
Monitoring of Trustpowers Matahina Hydroelectric Resource Consent

## Slide 3: Resource Consent 65750
Trustpower hold resource consent 65750, which authorises a variety of activities associated with the ongoing operation of the Matahina Hydroelectric Power Scheme.
The resource consent contains a number of conditions that relate to Trustpower moving from normal operation to the modified operating regime.
Trustpower have satisfied these conditions & have now started operating under Modified Operating Regime

## Slide 4: Conditions Certified
Condition 21 – Lakeshore Erosion Survey
Certified on 16 February 2015
Condition 34F – Downstream Abstractors Management Plan
Certified on 8 September 2016
Condition 37(a) to (e) – Downstream Erosion Survey Methodology
Certified on 16 February 2015
Condition 37(f) to (h) – Downstream Ecological Monitoring Methodology
Certified on 13 March 2015

## Slide 5: Conditions Certified
Condition 41A – Rangitāiki River Environmental Fund Trust
Certified on 17 February 2015
Condition 44 – Flood Management Plan
Certified on 16 February 2015

## Slide 6: Investigations ongoing
Condition 10 and 47 – Downstream Eel Passage Report
These conditions require Trustpower to complete and submit a comprehensive fish passage report to the Chief Executive of the Bay of Plenty Regional Council (BOPRC) or delegate for certification.
Ryder Consulting were engaged by Trustpower to prepare the report.
The report was submitted to BOPRC in March 2014.
BOPRC and stakeholders responded to Trustpower which resulted in them commissioning Ryder Consulting to revise the report.
The revised report was submitted to BOPRC in August 2014.

## Slide 7
Trustpower undertook additional research in response to recommendations made by the BOPRC ecologist such as modelling the existing biomass of adult eels between Lake Matahina and Lake Aniwhenua.
Trustpower submitted a revised report to BOPRC in April 2015.
This report was reviewed by the BOPRC ecologist.
The report and the ecologists comments were forwarded to NIWA for peer-review.
A meeting was held on the 10 September 2015 between BOPRC compliance and ecology staff, Trustpower and Ryder Consulting to discuss what needed to be addressed.
The upstream and downstream trap and transfer protocol has been submitted on several occasions and staff from BOPRC and Trustpower are still working through various matters.

## Slide 8
Trustpower undertook the artificial eel trial on Friday the 20 January 2017 where they successfully passed the rubber eels underneath the spill gates at three different settings.
It was confirmed that the deployment system worked effectively and eels can be successfully recovered downstream.
Sourcing of large live eels for further testing has been arranged.